| Group No | 19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Sportizza |  |  |  |  |
| Supervisor’s Name | Dr. Shiromi Arunatileka |  |  |  |  |
| Co-Supervisor’s Name | Mrs. Ishani Fonseka & Ms. Anjalee Devindi |  |  |  |  |
| Group Meeting Number | 11 | Date |  | 22/10/2021 |  |
| Summary of work carried out during last two weeks |  |  |  |  |  |
| - OTP code validation. - Finishing up the Signup Validation. - Finished all users’ User Interfaces (Admin’s Customer, Manager, Administration Staff, Booking Handling Staff). - Basic SELECT queries for all the users and 2 INSERT queries for all the users. - Included Charts for Admin and Sports arena manager. |  |  |  |  |  |
| Individual Contribution for last two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Getting ready for the interim presentation. Done with Update facility function and changing some parts of Visitor UI. Preparation of presentation slides |  |  |  |  |
| - Jonathan Dass | Getting ready for the interim presentation. Contribution to figure out validity in adding timeslot function. Testing modules before interim presentations. |  |  |  |  |
| - Bhashitha Ranasinghe | Started the of backend development module for customer. Contribution to figure out validity in adding timeslot function. Testing modules before interim presentations. |  |  |  |  |
| - Prasad Lakshan | Starting of backend development module for sports arena administration staff and booking handling staff, Finalized all the UIs. Testing modules before interim presentations. |  |  |  |  |
| Meeting outcomes |  |  |  |  |  |
| - Discussion on the interim presentation. - Discussion on changes required on SELECT queries and INSERT queries. - Discussion on the future plan to finish the project as quickly as possible. |  |  |  |  |  |
| Responsibilities Accepted by group members for the next two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Getting ready for the interim presentation. Starting off with other SQL queries for the visitor and manager. |  |  |  |  |
| - Jonathan Dass | Getting ready for the interim presentation. Getting started with other SQL queries for Admin and the notifications class. |  |  |  |  |
| - Bhashitha Ranasinghe | Getting ready for the interim presentation. Getting started with the remaining SQL queries of customer and booking handling staff. |  |  |  |  |
| - Prasad Lakshan | Getting ready for the interim presentation. Getting started with the remaining SQL queries of booking handling staff and administration staff. |  |  |  |  |
| Any Other Notes |  |  |  |  |  |
| Attendance of the group members |  |  |  |  |  |
| Student Name |  |  | Index No. |  | Signature |
| - W. L. P. Maneth Wijetunga |  |  | 19001942 |  |  |
| - J. P. M. Dass |  |  | 19000286 |  |  |
| - H. B. S. Bhashitha Ranasinghe |  |  | 19001312 |  |  |
| - K. P. D. Prasad Lakshan |  |  | 19000782 |  |  |

Group Members: