|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Group No** | 19 | | | | |
| **Project Title** | Sportizza | | | | |
| **Supervisor’s Name** | Dr. Shiromi Arunatileka | | | | |
| **Co-Supervisor’s Name** | Mrs. Ishani Fonseka | | | | |
| **Group Meeting Number** | 05 | **Date** | | 25/07/2021 | |
| **Summary of work carried out during last two weeks** | | | | | |
| 1. Finishing the ER diagram mapping and start creating database tables. 2. Modifying the ER diagram. 3. Practicing the project proposal presentation. 4. User interface designs have been partly carried out by the members actor-vise.   (Maneth-visitor, Bhashitha- customer, Prasad-Sports arena staff, Jonathan- System Admin). | | | | | |
| **Individual Contribution for last two weeks** | | | | | |
| 1. Maneth Wijetunga | Modifiying the project proposal presentation. Contribution to finalize the Entity Relationship diagram and create the database. Preparation for the presentation. | | | | |
| 1. Jonathan Dass | User Interface was partly designed for the system admin. Contribution to create the database. Preparation for the presentation. | | | | |
| 1. Bhashitha Ranasinghe | User Interface was partly designed for the customer. Preparation for the presentation. Contribution to create the database. | | | | |
| 1. Prasad Lakshan | Contribution to modify the Entity Relationship diagram for Sportizza. User Interface for the Sports Arena Staff was partly designed. Preparation for the presentation. Contribution to create the database. | | | | |
| **Meeting outcomes** | | | | | |
| * Discussion of changes required on the User Interfaces for Customer, Visitor, Sports Arena staff and System Admin. * Discussions on project proposal presentation and how to handle the questions. * Discussion of the mapped ER diagram. | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | |
| 1. Maneth Wijetunga | Finalize the visitors User interfaces of visitor and login pages. | | | | |
| 1. Jonathan Dass | Complete User Interfaces of system admin. Filling the database with test data. | | | | |
| 1. Bhashitha Ranasinghe | Finalize the customer User interfaces for customer. Filling the database with test data. | | | | |
| 1. Prasad Lakshan | Finalize the sports arena staff User interfaces. Studying how to integrate backend to the system. | | | | |
| **Any Other Notes** | | | | | |
|  | | | | | |
| **Attendance of the group members** | | | | | |
| **Student Name** | | | **Index No.** | | **Signature** |
| 1. W. L. P. Maneth Wijetunga | | | 19001942 | | A picture containing text, sign, dark  Description automatically generated |
| 1. J. P. M. Dass | | | 19000286 | | Text, letter  Description automatically generated |
| 1. H. B. S. Bhashitha Ranasinghe | | | 19001312 | |  |
| 1. K. P. D. Prasad Lakshan | | | 19000782 | | Text, letter  Description automatically generated |

Group Members:

