|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Group No** | 19 | | | | |
| **Project Title** | Sportizza | | | | |
| **Supervisor’s Name** | Dr. Shiromi Arunatileka | | | | |
| **Co-Supervisor’s Name** | Mrs. Ishani Fonseka | | | | |
| **Group Meeting Number** | 01 | **Date** | | 02/06/2021 | |
| **Summary of work carried out during last two weeks** | | | | | |
| 1. Finalization on a feasible idea to carry out the project. 2. Scope Identification. 3. Partially done with Requirement Gathering Phase. 4. Project planning and work breakdown among members. 5. Finalizing of the use case diagram. | | | | | |
| **Individual Contribution for last two weeks** | | | | | |
| 1. Maneth Wijetunga | Scope Identification, project planning and contributing to part of the use case diagram. | | | | |
| 1. Jonathan Dass | Scope identification and requirement gathering and contributing to part of the use case diagram. | | | | |
| 1. Bhashitha Ranasinghe | Scope identification, Requirement gathering, Finalizing the use case diagram. | | | | |
| 1. Prasad Lakshan | Scope identification, requirement gathering and contribution to the use case diagrams. | | | | |
| **Meeting outcomes** | | | | | |
| * Work plan and the project timeline. * Feasibility of the project idea. * Which technologies to be used to carry out the project: Finalized to carry out a progressive web app for the project. * Discussion of critical requirements of the system and agreeing upon them. * Discussion of any changes required on the use case diagram. | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | |
| 1. Maneth Wijetunga | To write the narratives with respected to the allocated actor, carry out the feasibility study and to create the project proposal presentation. | | | | |
| 1. Johnathan Dass | To write the narratives with respected to the allocated actor, create the google form survey to identify any other functional requirements which have not been identified in the initial phase. | | | | |
| 1. Bhashitha Ranasinghe | To write the narratives with respected to the allocated actor, create a logo and to finalize the activity diagrams and ER Diagrams. | | | | |
| 1. Prasad Lakshan | To write the narratives with respected to the allocated actor, create the component diagram and ER Diagrams | | | | |
| **Any Other Notes** | | | | | |
|  | | | | | |
| **Attendance of the group members** | | | | | |
| **Student Name** | | | **Index No.** | | **Signature** |
| 1. W. L. P. Maneth Wijetunga | | | 19001942 | | A picture containing text, sign, dark  Description automatically generated |
| 1. J. P. M. Dass | | | 19000286 | | Text, letter  Description automatically generated |
| 1. H. B. S. Bhashitha Ranasinghe | | | 19001312 | |  |
| 1. K. P. D. Prasad Lakshan | | | 19000782 | | Text, letter  Description automatically generated |

Group Members:

